Progress done thus far consists of the following:

- An in depth literature review with 25+ sources on traditional IDS, AI-based IDS, XAI, and comparative studies has been completed

- Research gaps have been identified as follows:

  - No fair comparison with traditional IDS

  - High FPR

  - Black box explainability

- Dataset has been selected:

  - CICIDS2017

  - UNSW-NB15

- Prototype has been implemented using the dataset:

  - A working python model that loads the data

  - Preprocessing

  - Feature selection based on MI and RFE

  - Training of the model: SNORT, FFNN, CNN, LTSM

  - Evaluation: Precision, recall, F1, F2, FPR, AUC-ROC

  - Explainability: SHAP, LIME

- Methodology of the prototype follows the following:

  - Loading of the dataset: CSV or Parquet depending on the Kaggle dataset

  - Preprocessing consists of imputation, deduplication, and normalization

  - Feature extraction: mutual information

  - Feature selection: RFE 20 to 10

  - Training: Snort, FFNN 128-64-32, CNN, LTSM

  - Testing using 80/20 split

  - Results showing all metrics and ROC curves

  - Explainability with SHAP and LIME

Problems that are currently being faced:

- Inconsistency with the prior studies in datasets

- Raw datasets are requiring careful feature mapping for snort versus the ai eval

- Kaggle has switched to parquet format

- Gpu access for full deep learning training is very limited

- Proxy models are used in the prototype tensorflow should be used if time allows but planned as part of the study

The next steps are as follows:

- Configure snort with rulesets and test on both datasets this should be done within this upcoming week

- Replace the proxy models with tensorflow or keras this should be taken care of by the middle of the month up to next month

- Statistical testing between snort and ai in July

- Explainabiliy using full shap/lime on the best model also in July

- Writing for the dissertation with findings early august

Questions:

- Running both datasets in parallel or focus on only one first?

- Is google colab acceptable for training?

- Would there be certain preferences for the statistical tests for snort versus ai comparisons that will be made?